# Opportunity: expand the portal rollout

Reference: OPPORTUNITY-04

Author: Ana Fialho

Written: 2026-06-18

Status: Open

Last revised: 2026-06-18

## The opportunity

The help portal has been running with 12 accounts for six weeks. Early results are strong and several account managers are asking for it. Expanding to 40 accounts would cover most of the Business and Enterprise base before the autumn renewal cycle.

## What the pilot has shown

The portal suggested an answer on 71 per cent of offered tickets. Of those suggestions, 58 per cent were sent without material edit. Median first response on those tickets was 22 minutes against a baseline of 94.

Self-service across the pilot accounts is 58 per cent.

## Market context

Support automation in mid-market logistics software is estimated at a 340 million euro addressable market growing at 20 per cent annually. Competitors are moving in the same direction and a visible capability here is becoming a requirement in RFPs rather than a differentiator.

## Why now

The autumn renewal cycle begins in October. Three Enterprise renewals in that window would benefit from a demonstrable service improvement.

## What we would need

Engineering capacity to widen the account allowlist

Confirmation from support that the additional volume is absorbable

A data protection position for the LATAM accounts

## Risks

Answer quality at wider coverage is unproven

Support review load increases with volume

## Recommendation

Proceed to a launch readiness assessment with a target of 40 accounts.