# Pilot incidents, product view

Author: Ana Fialho

Written: 2026-08-04

Two incidents came out of the pilot, three weeks apart. Support wrote both up. This is what they mean for the expansion decision.

## What happened

INCIDENT-01. A superseded refund window reached a customer. A published article had been replaced and both versions were retrievable.

INCIDENT-02. Advice to disable a webhook retry stopped an account's inbound feed. The answer was correct in general and wrong for that account.

## What they have in common

Both went out without a person reading them. Neither was caused by a bad answer in the ordinary sense: the first was a stale source, the second was correct advice given to the wrong account.

## What this means for the expansion

The brief for OPPORTUNITY-04 was written before both. It has not been revised.

Neither incident has a follow-up owner. Both were discussed and closed without a control being added, which means widening coverage widens the exposure.

## Open

Whether either incident should block expansion. Nobody has been asked to decide.