# Decision: extend pilot scope to 28 accounts

Reference: DECISION-0028

Author: Ana Fialho

Decided: 2026-08-07

Type: Scope change

Approver: Ana Fialho

## Decision

The portal rollout is extended from 12 accounts to 28. This is a scope change to the existing pilot rather than a launch.

## Rationale

Account managers for a further 16 accounts have requested access. The pilot infrastructure supports the additional volume without change. Treating this as a scope adjustment avoids delaying the accounts already asking while the launch readiness work continues.

## Scope

Sixteen additional accounts, selected by account manager request. No change to the service, the routing rules, or the review process.

## Evidence

OPPORTUNITY-04. Verbal confirmation from engineering that capacity is available.

## Constraints

POLICY-03 data protection position for LATAM accounts remains open with Tomas Silva

## Review

To be reviewed alongside the launch readiness assessment.