# Interview: what the pilot actually showed

Who: Rui Bastos (Rui Bastos), Support Manager. The pilot ran on his team.

Interviewer: Mei Tan (Mei Tan), Head of Engineering.

When: 2026-08-19, 25 minutes.

Why: The product view was recorded on 12 August. This is the view from the team it lands on.

Mei: Did the pilot work?

Rui: Depends what you think it was testing.

Mei: What do you think it was testing?

Rui: Product thinks it tested whether the portal can answer questions. It can, mostly. I

think the question was whether it makes the team faster, and on that the answer is not yet.

Mei: Response times improved a lot.

Rui: First response improved. That is the number everyone quotes. But a suggestion that needs

a human to read it before it goes out has not saved anyone anything, it has moved the work.

Now instead of writing answers my engineers read answers.

Mei: Is reading faster than writing?

Rui: Usually. Not always. Reading a wrong answer carefully is slower than writing a right

one, and you do not know which kind you have until you have read it.

Mei: So what is the constraint?

Rui: Review capacity. Six engineers. Whatever the portal answers, the rest queues behind those six

people, and widening the pilot widens the queue, not the throughput.

Mei: Ana's brief says the pilot went well.

Rui: Her brief was written in June. In June it had gone well. Then we had two incidents in

three weeks, both of them things that went out without a person reading them.

Mei: Do you object to expanding?

Rui: I object to expanding before the review queue is solved. That is not the same as

objecting.

Mei: Has anyone written that down?

Rui: I have said it in three meetings. I do not know if it is written anywhere.

Mei: It is not.

Rui: Then no.

Mei: What number would change your mind?

Rui: Show me that the share of suggestions a human has to read is falling. Not self-service.

Self-service counts what went out. I want to know what did not need me.

Mei: Is that measured?

Rui: Not that I have seen. Self-service is measured because it is the number that looks good.

Mei: Last one. If this were automated, what should it not do?

Rui: Decide that my objection has been addressed. Somebody will eventually write a document

that says review capacity was considered, and considering it is not the same as fixing it.

## Interviewer's note

Rui's position appears in no document. The brief, the readiness checklist and the decision

records all read as though the only open question is the POLICY-03 sign-off.

He is also asking for a measure that does not exist: the share of suggestions requiring human

review, trending. Analytics publishes self-service, which is a different question.